**Fulkscord Status Report #4**

Date: May 20, 2021

To: Mr. Fulk

From: Leo Xu, Niranjan Mathirajan, Kaustubh Khulbe

Subject: Status Report #4

Accomplishments: This week, we finished all the documentation for Fulkscord, fixed some prevalent bugs, and also successfully finished up our log.

Leo fixed an issue this week with his Toaster Method which oversaw properly displaying toasts.

Niranjan helped to generate most of the documentation for our code.

Kaustubh fixed a bug in our message rendering to account for different time zones.

Problems/Risks: This week we had some serious problems with sending messages through a physical android phone since we didn’t know how to detect keypresses on an android phone.

Next Steps: Our next steps are to just zip our entire project and turn it in. Furthermore, we will also export the app into a .apk package, so that our app can be installed onto physical devices.